## Slide 1: MVTX Update 05/15/2017
BNL Directors Review: July 10-11
  A full day dry run on June 19 (Mon) @BNL, reviewers being contacted
  Expanded science for MVTX
  Update Cost, Schedule and Resources
  Org chart being updated, institutional tasks etc
  Agenda is being developed
Several meetings on project planning - LANL/BNL/MIT/LBNL
  CERN visit in June (Maira) to discuss the feasibility of using ALICE/ITS labs for MVTX stave production etc
  CCNU visit in late May (Ming) to discuss a possibility to produce MAPS HICs for MVTX

## Slide 2: Work in Progress
Prepare for BNL Directors reviews
  Reorganized the Cost and Schedule project file
    established links between Org. Chart and Cost & schedule WBS
  Cost and schedule, missing items etc. being updated
  Physics and detector simulations, Money plots => this TG!
Detector R&D
  Readout, FELIX as the default option
  Mechanical integration, MVTX and INTT
  Stave production at CERN, being
  Test bench at LANL, in operation
  Joint LANL/UT-Austin on RU, CRU/FELIX work

## Slide 3: Electronics R&D FELIX and MVTX Power Distribution Boards
Visited BNL Labs and had FELIX system demo
  V1.5 boards, all functionalities available- data, slow control and Timing/Trigger/Busy, w/ GBT
  Multi-channel GBT links and PCIe interface code developed, with examples of user modules
  V2.0, available end of 2017, sPHENIX application
  A 1.5v FELIX board produced and tested, ready for shipment to LANL; Optical cables etc. to be ordered soon for LANL test bench
Power distribution boards
  LBNL PS distribution board availablefor R&D from CERN/LBNL ~ June
  R&D power supply system to be ordered
FELIX: tested

## Slide 4: MVTX/INTT Integration Extend MVTX Service Cables?
506.2 mm
16 mm
41.9 mm
16.15 mm
The 9 silicon chips are read out in parallel: each chip sends its data stream to the end of Stave by a dedicated differential pair, 100 mm wide. Two additional differential pairs distribute the clock and configuration signals.
CHIP 1
CHIP 9
……
CHIP 2

## Slide 5: FPC Extension for Connection to Electrical Services
FPC
DVDD
AGND
DGND
DVDD
DGND
DVDD
AVDD
AVDD
AVDD
AGND
AGND
DGND
The connection to the service cables is achieved by a double FPC extension which is soldered to the HIC
x-section at interconnection between FPC and extensions
signal lines (FPC)
analogue power
digital power
FPC
AVDD
AGND
AVDD
AGND
AGND
AVDD
Flex power extension
FPC
DVDD
DGND
DVDD
DVDD
DGND
DGND
Flex power extension
Antonello Di Mauro, Stave PRR 4/27/2017