## Slide 1: MVTX Update
Ming Liu, LANL
HF-Jet TG Meeting
08/18/2017

## Slide 2: MVTX BNL Directors Review Report
Overall very positive
  Scientific case is compelling and drastically enhances the physics capabilities of sPHENIX
  The conceptual design is technically sound and will likely meet or exceed the expectations for the program
  The costs are reasonably well understood
  The technically driven schedule is well defined and well organized
  The resources are reasonably well defined
  the risks on hardware and electronics are well understood and actively being studied
  Overall integration is well understood. The mechanical integration is not fully defined.
Good recommendations

## Slide 3: Conclusions & Final Recommendations
We would like to thank the MVTX team for their hard work in preparing for the Review and we thank the three external laboratories (LANL, LBNL and MIT) for sending their speakers to BNL during these tight financial times.
The MVTX project has made excellent progress since the last review and it is worth noting that the Science case for the detector has been especially well articulated with up to date simulations and performance studies.
We recommend that the MVTX project proceed with the process of submitting a full proposal to the DOE Office of Nuclear Science.

## Slide 4: Path Forward - draft
Implement recommendations
  Follow up findings and recommendations
  Bi-weekly MVTX consortium meeting till full proposal submission
Possible schedules
  Update proposal in next 2 months, ~10/15
  Work with ALD to communicate with DOE
  Workout MOU with CERN, 12/2017
  Full proposal ready for submission, by the end of 12/2017
  Try to get at least partial funding in FY18 to produce staves at CERN after ~8/2018.

## Slide 5: More Details

## Slide 6: Scientific Program
The collaboration is encouraged to solicit multiple theory predictions in the range where new measurements can be made with sPHENIX, including error bars demonstrating how the MVTX can clarify the theoretical uncertianties. Calculationshould be done on realistic hydo codes and tuned to soft spectra.

## Slide 7: Simulations
Findings:
  3 key physics plots
    B-jet R_AA
    B-hadron R_CP
    B-hadron v_2
  Simulation techniques are state of the art, well done
Recommendations
  Refine 3 key physics plots, same style etc. These are essential component of the Science Case for the MVTX project.
  Continue improve simulations. Demonstrate the degree to which sPHENIX(w/ MVTX) can resolve the situation at the LHC where loght and heavy flavor R_AA overlaps each other.

## Slide 8: Sensors
Negotiate MOU ASAP between CERN and sPHENIX/BNL to produce staves at CERN
Refine stave cost estimate
Work out QA plan for the MVTX
Prepare for disastrous scenarios (happened to PHOBOS, STAR and PHENIX), encourage the team to consider building a full copy
  NOTE: with the much reduced cost estimate received recently from CERN, we are considering to have a copy of the two inner layers as a backup + 10% spares
Refine scenarios for repair and replacement

## Slide 9: Mechanical Design and Cooling
Refine cost estimate of modifying ITS carbon
Include UV sterilization of the demineralized water in the cooling system
Move forward with MOUs with key production sites such as CERN, LANL and LBNL

## Slide 10: Electronics, DAQ and Readout
LANL LDRD is important
DCS may need new hardware desgin
Interface to sPHENIX DAQ is well planned
Adopting ALICE/ATLAS hardware is a good approach
Interface cable evaluations to confirm the feasibility of the extension

## Slide 11: Integration with sPHENIX
There is a conflict between MVTX and INTT, optimize the mechanical design of INTT and MVTX, simultaneously
Re-evaluate the mechanical engineering costs

## Slide 12: Cost and Schedule: Comments
Mechanical engineering cost
Only 6-month of schedule float
  NOTE: with the delay of sPHENIX baseline, now we have >12 months float
Funding challenge in FY18
MOU and contract with CERN ASAP to produce staves

## Slide 13: Project Management Plan
Develop a Project Management Plan
  NOTE: a draft being developed based on PHENIX/FVTX PMP document. Requires project $$ to finalize the plan document.
Cleary define the scope of the project by developing a WBS dictionary and a list of deliverables
Consider evaluating and documenting all risks associated with cost, schedule, and procurements