## Slide 1: Welcome to Santa Fe!

## Slide 2: Goals of the Workfest
MAPS detector group
  Make significant progress on MAPS MIE proposal
  Update the cost and schedule to be ready for discussion with DOE in Feb budget meeting
  Develop additional physics cases for MAPS detector beyond sPHENIX scientific proposal
HF-jet topical group
  Produce near final b­jet tagging performance plot for MAPS proposal and QM2017 conference
  Advance the tracking detector simulation towards new baseline simulation configuration
  Develop B-meson simulations

## Slide 3: Plan
Day -1
  Brief summary of status
  Working sessions: simulations and MIE discussion
Day-2: parallel work sessions
  Simulations
  MIE writing
  End of the day summary
Day-3: parallel work sessions
  Simulations
  MIE writing
  End of the day summary

## Slide 4: Group Lunch Today: 12:30 – 14:00

## Slide 5: sPHENIX MAPS Inner Tracker
ALICE ITS Upgrade (2021+);
Inner Tracker System
sPHENIX Inner Tracking
“Adopt” ALICE/ITS
Mini. risk,
Max. physics
Key integration issues:
- Readout
- Mechanics
2022+

## Slide 6: WBS of the Latest sPHENIX MIE
From Ed O’Brien
A new MIE to build the full MAPS detector

## Slide 7: Toward the full MAPS MIE
Early communication with DOE
  MIE pre-proposal, ~20 pages
  Science, resources and cost & schedule
  First full doc by the end of Jan 2017, for DOE Feb. budget meeting, LANL & LBNL
Possible timeline of MAPS MIE
  Submitted and reviewed in FY17, establish DOE “mission need”
  Federal budget request by DOE, Feb 2018
  Fund available FY20 for construction (“normal route”)
Highly desired:
  Advanced funding by mid 2018 to produce full staves following the completion of ALICE/ITS/IB production at CERN
  Or high level “agreement” to secure CERN facility for sPHENIX

## Slide 8
sPHENIX
✔
✔

## Slide 9: Stave Frame Production
Very good progress, ahead of schedule

## Slide 10: Scope of the Project
MAPS & Electronics
  MAPS Detectors
    MoU to build 68 ITS MAPS staves
    No modification
  Readout Electronics
    Use ALICE/ITS, RDO + CRU
    Modify/reprogram CRU for sPHENIX
      Plan-B: build a custom board to convert ALICE/ITS into sPHENIX DAQ format
    R&D by LANL LDRD
  Production
    Extend ALICE/ITS MAPS stave production
    Train sPHENIX personnel for assembly and testing staves at CERN
    Reproduce additional ALICE RDO+CRU for sPHENIX
  Ancillary systems
    LV, cables, crates, racks etc.
    Slow control, safety and monitoring
Mechanics & Cooling
  No/(some) changes to ALICE/ITS inner tracker mechanical structures
    End Wheels
    Cylindrical structure shells
    Detector half barrels
    Service half barrels
    Detector and Service half barrels
    Half support structures
  Mechanics Integration
    Conceptual design by LANL LDRD
    Prototype by sPHENIX R&D
    Design integration frames
    Cage etc.
    Installation tooling etc.
  Copy ALICE cooling plant design
    Minor modification to fit sPHENIX
    Smaller heat load than ALICE ITS
  Metrology and Survey

## Slide 11: Participating and Interested Institutions
LANL - Readout & FEMs, mechanical design
MIT – Mechanical integration, cooling system, stave assembly and testing at CERN and BNL,
LBNL – Carbon structure design and production, LV/HV PS and controls, system assembly and test
BNL – Integration and services, safety and monitoring, readout
UT-Austin – MAPS readout electronics and testing
Univ. of Colorado – sPHENIX DAQ/DCM-II integration
Univ. of New Mexico – LV cabling & connectors
New Mexico State University – Offline tracking and simulations
Iowa State University – Assembly and testing, simulations
Georgia State University - Slow control and monitoring, safety system
Florida State University - Offline and simulations
Univ. of California, Los Angeles – Assembly and testing, simulations
Univ. of California, Riverside – Assembly and testing, simulations
RIKEN/RBRC, Japan – Assembly and testing, integration
Yonsei, Korea – MAPS QA, simulations
CCNU – ALICE/ITS upgrade, 5th layer experience, assembly and testing
Univ. of IL of Chicago – Stave assembly and testing, simulation and offline analysis
Czech Group – Stave assembly and electronics testing at CERN
Purdue Univ. – Simulations and analysis
Potential collaboration

## Slide 12: Organization Chart
sPHENIX Project Office
Manager: Ed O’Brien
sPHENIX MAPS Project Office
Project Manager: Ming Liu (LANL)
Deputy Project Managers: G. Odytniec(LBNL), R. Redwine(MIT)
Electrical Engineer:TBD
Mechanical Engineer: Walt Sondheim
sPHENIX Management
Spokespersons
Gunther Roland
David Morrison
Offline
BNL/NMSU
Software
FSU/BNL/NMSU
(Frawley)
Simulation
LBNL/BNL/Purdue
Sensor Production
TowerJAZZ
FEM
LANL/UTA
(Klein)
Slow Control &
Monitoring
BNL/GSU
(He)
Readout
LANL/BNL
(Prokop)
MAPS Sensor
ALICE
Sensor QA
Yonsei(Korea)
Stave
LANL/ALICE
(da Silva)
Stave Design
LANL/MIT
Assembly@CERN
MIT/CCNU/LANL
Cablings & Test
UNM
LV/HV Controls
LBNL
Fibers test
UNM
C-Structures
LBNL/LANL
(Anderssen)
Assembly and Test
LBNL/MIT
Installation
BNL/MIT
Mech. Integration
MIT/BATES
(Redwine)
Cooling
MIT
Electrical & Safety
BNL
(Mannel)
Low Voltage Cables
UNM/NMSU/LBNL
Alignment
BNL/UIC
Mechanical Stability
BNL/LBNL
Safety System
BNL
B-jet tagging
LANL/NMSU/LBNL
Stave QA
LBNL/ISU/UIC
DCM Integration
U-Colorado
(Nagel)
BNL Program Manager
Updated from
09/2016 review

## Slide 13: MAPS MIE Proposal Writing

## Slide 14: Major Tasks and Lead Institutions for sPHENIX MAPS Project (MIE Writing)
MAPS chips/stave production
  LANL/ALICE (Ming Liu)
Readout integration and testing
  LANL, BNL, UT-Austin, U-Colorado (Mike McCumber)
Mechanical carbon structures
  LBNL (Grazyna Odyneic/Eric)
Mechanical integration
  MIT, LBNL (Bob Redwine)
LV/HV PS and controls
  LBNL (Grazyna Odyneic/Leo)
MAPS stave assembly and testing at CERN
  MIT, LANL, CCNU and others (Gunther Roland)
Full module assembly and test in US
  LBNL, MIT and others (Grazyna Odyneic)
Online software and Trigger
  BNL, GSU, LBNL (He)
Offline software - detector simulation, geometry, offline tracking
  NMSU, FSU, LANL (Tony Frawley)
Physics simulations - to make “Money Plots”
  LBNL, LANL, U-Colorado and all (Xin Dong)
Cost and Schedule and Resources (Dave Lee)
Collaboration and Org (Cesar)

## Slide 15
1. Ming, Mike, Gunther et al
2. Cesar, Xin et al
3. Jin, Darren, Haiwang et al
5. Tony, Haiwang, Jin et al
6.1 Cesar, Mike, Ming,
6.2 Grazyna/Leo, Ming et al
6.3 Walt, Grazyna/Eric et al
6.4 Bob, Gunther, Walt
6.5 Grazyna/Leo et al
6.6 Gunther etal
6.7 Grazyna/Leo
6.8 Xiaochun, Chris et al
6.9 Tony, Jin, Chris et al
7. Cesar, Gunther et al
8. Dave, Ming et al
Editing/Proofreading – Dennis, Darren, Hubert et al
4. Giacomo et al

## Slide 16: Project Tasks and Timeline
Det. Install.
@BNL
Readout R&D
Mech. design
@LANL/ALICE
Mech. Integr.
& Prototype
@MIT/LBNL
Production
Key R&D
FY2017
FY2018
FY2019
FY2020
FY2021
FY2016
CD-1
11/1
CD-2/3
8/1
CD-0
11/1
Ready for
Beam
6/1
“MoU” w/ ALICE/ITS: 11/2016
- Produce MAPS chips and stave frames for sPHENIX as part of ALICE production!
- Full staves, space frames and RUs production cost & schedule  MAPS MIE
Detector. Assembly
& Test @BNL
MAPS Prod. & QA
@ALICE
Stave prod.&Test @CERN;
RUs Prod. @US
+2%
+50%
A schedule driven project!
ALICE ITS/IB
production
From 09/2016
review

## Slide 17: MAPS-sPHENIX Mechanical Integration
Service End Wheel
Possible modifications
High speed signal
Analogy power
Digital power
Cooling

## Slide 18: Staves

## Slide 19
Global Support Structures and Other Services
MAPS->ReadoutUnitt:
- “5m” copper wires
- 6U VME modules
- 48 modules
RU->CRU@CH:
30+m fibers
Global support frame