## Slide 1: MVTX Update – BiWeekly 4/26/2019
Received final review report last week, working on recommendations
  Risk registry updated
  WBS dictionary in progress
  PMP under development
MVTX budget and schedule updated
  FY19 fund request submitted to BNL
  FY19 Monthly M&S and Labor cost sent to BNL, next slides
Fermilab test beam schedule – still waiting for the final word!
  Likely in the week of May 20 -24, Mon-Fri

## Slide 2: Final report on Silicon – MVTX/INTT
Actions. Taken:
Updated MVTX risk registry
Now in the same form of other MIE subsystem
Risk based contingency:
Cost & Schedule contingency
BNL keeps the contingency $

## Slide 3: Risk Registry in P6, same as the rest of sPHENIX
MVTX draft risk registry -
https://docs.google.com/spreadsheets/d/1UzIOnXfAwbjxUcnrQVnFLN20niq43x2v2J2epF10bjg/edit?usp=sharing
MVTX

## Slide 4: FY19 budget submitted to BNL for funding
Engineering design work on mechanical structures
Chart: FY2019 Cost Profile Resource Cost
| Apr | May | June | July | Aug | Sept
 | 85901 | 116235 | 75005 | 75472 | 60816 | 53049
Chart: FY2019 Cost Profile Resource and M&S
| Apr | May | June | July | Aug | Sept
 | 173296 | 313346 | 122168 | 93767 | 77638 | 58471

## Slide 5: 4-stave telescope progress: fully functioning
4 staves
2 RUS; 1 PU

## Slide 6: Telescope Box

## Slide 7: sPHENIX GTM in Operation w/ MVTX
sPHENIX GTM
sPHENIX GTM:
10kHz external trigger
6x RHIC CLK
FELIX:
clock recovered from GTM clock
captured trigger from GTM, sent to RU/ALPIDE

## Slide 8: sPHENIX GTM and External Trigger
10kHz external trigger
sent to GTM
GTM