## Slide 1: MVTX Status and Plan
Ming Liu
MVTX bi-weekly Project Meeting
1/10/2022

## Slide 2: Remaining Tasks and Schedules
Discussed at MIT in 12/2021
- setup a large clean tent in the assembly area for the full insertion mockup in May, if needed

## Slide 3: Outstanding Issues
VTRx flx replacement at CERN
Assembly work at LBNL, schedule etc.
FY22 budget requests:
LANL, would like to ask for 0.1FTE for Walt in FY22
MIT,
ORNL, extra travel support to BNL, fibers, PLC software
LBNL, TBD later?

## Slide 4: Travel Plan to BNL
Paperwork for BNL on-site access: takes ~1 month to get approval
https://bnlbox.sdcc.bnl.gov/index.php/apps/files/?dir=/sPHENIX-MVTX-Shared/Commissioning-MVTX-ITS/Onsite_forms&fileid=19781055
Jan-Feb:
  setup clean tent, power and cooling system
  Setup mosaic test bench, with one HIC?
  6 FELIX servers
Mar-Apr:
  Check Hald-detector stave & cable
  Possible rework of half-detectors in clean tent
Google doc - for travel plan
https://docs.google.com/spreadsheets/d/1rPCD_5E5Mi8oLz5d0K1_onjZi4BaeHwL1x390UaNgp8/edit?usp=sharing
BNL paperwork: pls enter your BNL Guest # and contact email
https://docs.google.com/document/d/1seXXCxdGgXm_XD-v2Z6m9TLz6j6dXUMbyUZv1gCNluY/edit?usp=sharing