## Slide 1: MVTX Proposal Status & Plan
Received extensive and very good comments and suggestions from the collaboration, thanks!
Complete the full proposal in next ~1week (Jan 26, Friday) and send it to ALD by ~Jan 30, 2018
  Address the comments received from the collaboration
  Alternative possible funding paths? at least on-
  Final edit, Jan 26 ~ Jan 30
After the collaboration review, plan to submit a modified version of this proposal (remove most of the cost & schedule discussions) to arXiv for record and future reference
  Early 2018, March?
Comments & responses summary doc:
https://docs.google.com/document/d/1CruOsS4g4U2VWMVbF8F2IkDP2H2WSqjR818_OIhVynI/edit#heading=h.s87340nqkunh
Full proposal link:
https://www.overleaf.com/10919417bwssgrhhgryc#/41088600/

## Slide 2: Assignments – Please Volunteer!
Executive summary – Ming, Grazyna, Bob and Maria, Dave, Gunther …
Physics motivations – Jin, Xin, Ming …
Detector requirements – Darren, Jin, Tony, Haiwang …
Technology Choice – Walt, Ming, Grazyna, Bob …
Detector performance & sim - Tony, Jin, Haiwang, Xin, Sanghoon, Darren ….
Technical scope –
  High level – Dave Lee, Ming, Xin, Walt …
  MAPS & staves production – Cesar, Xuan, Maria …
  Readout & DAQ integration – Sho, Alex, Mark, Jo, Martin, John …
  Power system – Grazyna/Leo, Xuan, Eric, Ming …
  Mechanical carbon structure & assembly – Grazyna/LBNL
  Detector and service support & integration – Bob/MIT, Walt
Organization - Maria, Ming, Bob, Grazyna…
Schedule & Cost – Dave, Maria, Ming, Grazyna, Bob …
LDRD – Xuan, Cesar, Alex, Sho, Darren, Ming …
sPHENIX baseline rescoping – Jin, Xin, Tony …
In general, suggest the primary authors to address the comments first, and discuss them with others as needed. Your comments/questions can be directly put on the google doc.

## Slide 3: 4 Working Groups at Santa Fe MVTX Workshop, 12/2017
Physics and Simulations
  HF-Jet TG, Jin, Xin, Tony, Sanghoon, Haiwang, Darren, Xiaolong, SukHyun, Cesar, Ming et al
Staves, electronics & power system
    Readout - Mark, Sho, AlexT, Jo, Kun, Ming, Giacomo, Kai/BNL/ATLAS, Jin/BNL, Martin, JohnH …
    Staves/Sensors- Cesar, Xuan, Maria, Ming …
Mechanical system
  Integration - Bob, Grazyna, Walt, Jim K., Giacomo…
  Carbon stru. – Grazyna
Project Cost, Schedule, Risks
  Dave, Ming, Maria, Bob, Grazyna, Giacomo, Jo, …
* Working group team leaders

## Slide 4
Presentation from Dave & Gunther at MVTX Bi-weekly meeting, 1/19/2018