| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 9/2/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.1.2 | Mechanical Liason Engineer |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 115 |  |  |

9. Approved Changes

9. Element Task Description

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.1.3 | Electronics Liason Enginner |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 116 |  |  |

9. Approved Changes

9. Element Task Description

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.1 | Mechanical integration: Stave Support Frame & Global Interface to sPHENIX |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 118 |  |  |

9. Approved Changes

9. Element Task Description

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.1.1 | mechanical integration: initial design (modify ALICE) |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 119 |  |  |

9. Approved Changes

9. Element Task Description

Integrate the stave to sPHENIX super structure.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 | Ming Liu |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.1.2 | mechanical integration: prototype |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 120 |  |  |

9. Approved Changes

9. Element Task Description

Make a mechanical prototype.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.1.3 | mechanical integration: test |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 121 |  |  |

9. Approved Changes

9. Element Task Description

Test prototype.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.1.1.4 | mechanical integration: final design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 122 |  |  |

9. Approved Changes

9. Element Task Description

Design final maechanical structure based on prototype studies.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.2.1 | Cooling: design (modify ALICE) |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 124 |  |  |

9. Approved Changes

9. Element Task Description

Adapt ALICE cooling system clone to sphenix.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.2.2 | cooling: mock up test |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 125 |  |  |

9. Approved Changes

9. Element Task Description

Test cooling adaptation

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.2.3 | cooling: final design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 126 |  |  |

9. Approved Changes

9. Element Task Description final design after tests

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.3.1 | review sensors and interlocks |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 128 |  |  |

9. Approved Changes

9. Element Task Description

evaluate sensor and interlocks needed.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.3.2 | electrical interlock design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 129 |  |  |

9. Approved Changes

9. Element Task Description

evaluate electrical interloock needs.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.3.3 | cooling interlocks design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 130 |  |  |

9. Approved Changes

9. Element Task Description

evaluate cooling interlocks needed.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.4.1 | stave assembly tooling design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 132 |  |  |

9. Approved Changes

9. Element Task Description

design assembly and tasks.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.4.2 | stave assembly tooling prototype |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 133 |  |  |

9. Approved Changes

9. Element Task Description

assembly prototype.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.4.3 | stave assembly tooling final jig design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 134 |  |  |

9. Approved Changes

9. Element Task Description

final jig design

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.3.1 | mechanics final design review |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 136 |  |  |

9. Approved Changes

9. Element Task Description

expenses during mechanical review.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.3.2 | mechanics review: incorporate comments |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 137 |  |  |

9. Approved Changes

9. Element Task Description

incorporation of reviwers comments.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.3.3 | mechanics review: final design |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 138 |  |  |

9. Approved Changes

9. Element Task Description

final design after ioncorporation.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.4.1 | maps final design review |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 140 |  |  |

9. Approved Changes

9. Element Task Description

expenses for maps review.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.4.2 | incorporate maps review comments |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 141 |  |  |

9. Approved Changes

9. Element Task Description

incorporation of reviwers comments.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.4.3 | complete final design after review |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 142 |  |  |

9. Approved Changes

9. Element Task Description

final design after incorporations.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.1 | full pre-production mechanical system mock up test |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 144 |  |  |

9. Approved Changes

9. Element Task Description mechanical structure assembly.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.1.1 | produce 68 staves |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 147 |  |  |

9. Approved Changes

9. Element Task Description

stave production.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.1.2 | stave full cost: recovery of cern manpower |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 148 |  |  |

9. Approved Changes

9. Element Task Description

Re-hiring of CERN production personal.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.1.3 | Other ITS/CERN test equipament |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 149 |  |  |

9. Approved Changes

9. Element Task Description

Other ITS/CERN services.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.2.1.4 | travel and per diem at cern |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 150 |  |  |

9. Approved Changes

9. Element Task Description

staying costs at CERN.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.1 | procure 68 readout / RDO units |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 152 |  |  |

9. Approved Changes

9. Element Task Description

procure readout/FEM units from cern.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.2 | procure optical links 68 |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 153 |  |  |

9. Approved Changes

9. Element Task Description

procure optical links.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.3 | procure 34 common readout units |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 154 |  |  |

9. Approved Changes

9. Element Task Description

procure common readout units.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.4 | sPHENIX CRU production contingency |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 155 |  |  |

9. Approved Changes

9. Element Task Description

Production contingency.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.5 | procure 100 samtec cables |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 156 |  |  |

9. Approved Changes

9. Element Task Description

procure high density cables.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.6 | procure auxillary materials (lvps, cables, etc) |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 157 |  |  |

9. Approved Changes

9. Element Task Description

procure auxiliar materials such as lvps, cables, etc

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.7 | procure cooling plant |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 158 |  |  |

9. Approved Changes

9. Element Task Description

procure alice cooling plant.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.8 | procure assembly fixtures & jigs |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 159 |  |  |

9. Approved Changes

9. Element Task Description

procure assembly ficturesand jigs.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.9 | procure end weels |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 160 |  |  |

9. Approved Changes

9. Element Task Description

procurement for the alice end weels.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 9/2/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.10 | procure cylindrical structural sheels |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 161 |  |  |

9. Approved Changes

9. Element Task Description

procure alice cilindrical structure.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.11 | procure detector half barrels |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 162 |  |  |

9. Approved Changes

9. Element Task Description

procure alice detector half barrels.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.12 | procure service half barrels |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 163 |  |  |

9. Approved Changes

9. Element Task Description

procure service half barrels.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.13 | procure detector and service half barrels |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 164 |  |  |

9. Approved Changes

9. Element Task Description

procure detector and service half barrels.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.2.2.14 | procure two half support structures |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 165 |  |  |

9. Approved Changes

9. Element Task Description

procure alice support structures.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.1 | test production fems, elinks, cru, lv, optical links |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 167 |  |  |

9. Approved Changes

9. Element Task Description

testing FEMs, e-links, CRU, LV, optical links.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.2 | test cooling system |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 168 |  |  |

9. Approved Changes

9. Element Task Description

colling sysytem testing.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.3 | stave recipient inspection |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 169 |  |  |

9. Approved Changes

9. Element Task Description

stave recipient inspection.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.4 | individual stave readout test |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 170 |  |  |

9. Approved Changes

9. Element Task Description

resout test.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.5 | metrology on stave assemblies |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 171 |  |  |

9. Approved Changes

9. Element Task Description

metrology, surveys.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.6 | assemble full ladders into half support |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 172 |  |  |

9. Approved Changes

9. Element Task Description

mounting of staves into supports.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.7 | metrology on final assembly |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 173 |  |  |

9. Approved Changes

9. Element Task Description

metrology after final assembly.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.5.3.8 | half detector assembly readout and cooling test |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 174 |  |  |

9. Approved Changes

9. Element Task Description

final test after assembly.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.6.1 | installation preparation |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 176 |  |  |

9. Approved Changes

9. Element Task Description

installation preparation.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.6.2 | installation review |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 177 |  |  |

9. Approved Changes

9. Element Task Description

instalation check.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.6.3 | installation |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 178 |  |  |

9. Approved Changes

9. Element Task Description

actual installation.

| 1. Project Title: | 2. Date: | 3: Person Responsible |
| --- | --- | --- |
| SPHENIX MAPS | 8/25/16 |  |

| 4. WBS Element Code | 5. WBS Element Title |
| --- | --- |
| 1.5.6.4 | commissioning |

| 6. Index Line Number: | 7. Revision Number and Authorization: | 8: Rev. Date |
| --- | --- | --- |
| 179 |  |  |

9. Approved Changes

9. Element Task Description

commissioning.