## Slide 1: MAPS Telescope WBS Organization
MAPS Telescope Activities
Stave Assembly and Testing
Deliverables: 10 staves
Readout and LV/HV Controls
Deliverables: 1) 10-channel readout electronics; 2) electrical system and 3) cables and fibers
Mechanical Integration & Cooling
Deliverables: 1) stave space frame; 2) global mechanical supporting structure and 3) cooling system
*: a new LANL hire expected
LANL/Cesar
LANL/Ming*
MIT/Bob,
LBNL/Grazyna
3 activities

## Slide 2: Full MAPS Detector WBS Organization
MAPS Vertex Detector
Stave Assembly at CERN
Readout
MAPS Vertex Detector (MVTX)
*: a new LANL hire expected
LANL/Cesar
LANL/Ming*
MIT/Bob
5 work packages
LV/HV and Slow Controls
Detector Assembly and Testing in US
LBNL/Grazyna
Mechanical integration and Cooling
LBNL/Leo
Activities:
Stave assembly
Electrical test
Activities:
Readout integration design and test
Produce and test RU & CRU
Activities:
Modify ALICE LV/HV control system & Testing
Production and integration into sPHENIX safety system
Activities:
Produce carbon space frame
Assemble staves on the space frame
Full system test, readout and LV/HV contorls
Activities:
Global mechanical system integration design
Cooling system design and test

## Slide 3: WBS Organization
The progress on the control accounts will be reported to DOE and tracked using Earned Value Management System(EVMS)
The smaller control accounts (Proj Man, MB Detector, MAPS Telescope…) are broken out into activities
The larger control accounts (EMCal Modules, Inner HCal, CalE preamps...) will be broken out into Work Packages which in turn are broken out into activites. This is Project Management terminology. Each BOE covers everything inside the Work Package
TPC Support Systems
Gas System
Laser Calibration
Cooling system
Gas system activities
1)
2)
3)
Laser calibration activities
1)
2)
3)
Cooling system activities
1)
2)
3)
Control Accounts
Work Packages
Activities
TPC Gas Sys BOE
TPC Laser Cal BOE
TPC Cooling sys BOE

## Slide 4: MIE Project WBS Reporting Plan
sPHENIX MIE Project
1.1 Project Management
1.5 HCal
1.4 EMCal
1.6 Calorimeter Electronics
1.2 Time Projection Chamber
1.7 DAQ/Trigger
1.8 Min Bias Trigger Detector
1.3 MAPS Telescope
GEM r3
TPC DAM
GEM r1
GEM r2
Modules & Sectors
Blocks
Outer HCal
Inner HCal
Digitizers
SiPMs
Preamps
Trigger
DAQ
TPC Fee
TPC Support (gas, Lasers…)
TPC Mechanics
Proposed DOE Reporting Levels (Control Accounts)
Work Packages and activities sit below the Control Accounts