## Slide 1: MVTX Work @CERN: To do list
ITS/IB stave production and QA: present ~ August 2018
  Help ITS/IB production;
    Completed the 2nd IB stave production by July 2018
    QA software development, detector assembly
  Produce a few staves for MVTX R&D
  Possible sPHENIX MVTX stave production following ITS/IB completion
FPC extension R&D ~Summer 2018
  Extend FPC by ~10cm using CERN facility (with Antonie Junique and Antonio di Mauro)
  Test high-speed signal degradation
FPC Power extension cable R&D ~summer 2018
  Produce various length power extension pigtails (by LANL)
    20, 50, 100cm etc, TBD
    Test power voltage drop and noise performance
  Evaluate power extension pigtail performance with the new extended FPC
MVTX mechanical integration
  Modification of ITS/IB carbon structure to fit sPHENIX environment
    Barrel structure extension ~10cm (with Corrado Gargiulo and Walt Sondheim/LANL)

## Slide 2: Physics simulation and analysis (at CERN and LANL)
sPHENIX heavy flavor physics simulations
  Open heavy flavor, b-jet etc
PHENIX data analysis
  Heavy quarkonium with dimuons
  Open heavy flavor with single muons
  R_AA, V_2 etc.
Time split
  1st year (~end of 2018?) at CERN
  2nd-3rd years at LANL