## Slide 1: sPHENIX MVTX Cost and Schedule Review Summary
Ming Liu, LANL
July 29-30, 2019
BNL

## Slide 2: Presentation Summary
Physics of MVTX established
  Defines KPP
Technology readiness
  Successful R&D, reduced risk and contingency
  Readout system, ready for production
  Mechanical system, excellent progress
Review charge addressed
  Cost & schedules, Risk Registry
  Project Management Plan
Overview of the MVTX's Place in sPHENIX- Ed
MVTX Overview – Ming, #1-4
Cost & Schedule – Dave, #1-4
MVTX in sPHENIX P6 and Risk Registry – Irina, #2, 3
MVTX Readout – Jo, #1,2
MVTX mechanical design – Walt, #1,2
MVTX Service Barrel and Integration – Camelia, #1,2
MVTX Detector QA and Assembly – Yuan, #1,2
R&D and Beam Test Results – Cameron, #1
Summary – Ming, #4

## Slide 3: MVTX Enabled the 3rd Science Pillar
Open heavy flavor hadron & jet modification
Open heavy flavor hadron & jet flow
From measurements to
physics understandings

## Slide 4: MVTX Key Performance Parameters in PMP
Desired tracking performance, from MVTX Proposal

## Slide 5: MVTX Deliverables in PMP
*: The staves and RUs are from BNL contribution, no cost to MVTX project.
Detectors + Services

## Slide 6: Very Successful R&D
MVTX sensor/stave & readout integration
  Full stave readout chain demonstrated with final electronics RU, PU, FELIX
  Stave modified for better MVTX/INTT integration; MVTX-INTT space-conflict resolved
  Long readout cables tested
  Verify MVTX KPP
MVTX mechanical design & system integration
  Preliminary detector design completed, 3D mockup demonstrated
  MVTX + INTT/sPHENIX integration design developed
  Assembly and installation plan developed
Jo, Cameron, Walt,
Camelia, Yuan et al.

## Slide 7
Yes.
WBS, Institution & labor cost profile etc. in P6
  Electrical system
  Detector mechanical design
  MVTX mechanical integration

## Slide 8
Yes.
Electrical system
Detector assembly
MVTX mechanical integration

## Slide 9
Yes.
Risk register in sPHENIX
Major risks identified and mitigation plan developed
MVTX Risk Register in sPHENIX

## Slide 10
Yes.
Draft PMP document completed
  Project baseline
    Physics
    Functional requirements/KPP
    Technical scope
    Cost breakdown
    Schedule
    Funding profile
    Planned BNL funding
    Baseline change control
  Management structure
    Organization and team
    Management responsibilities
    Participating institutions
  Project management and oversight
    Risk management
    Project reporting
    Engineering and technology readiness
    Quality assurance and configuration/document management
    Operation readiness plan
    ESSH plans and fabrication
    Project closeout
Project fully integrated into sPHENIX P6
  Costs, schedules and risk register
Deliver MVTX on schedule/budget for day-1 physics!

## Slide 11: We are ready to start the project!

## Slide 12: Back Up

## Slide 13: MVTX WBS List