## Slide 1: AGS Status and Plans RHIC Spin Collaboration Meeting 2/11/11

## Slide 2: Update
Two major goals
  Put the jump quads into operation
  Minimize the emittances
We have a timing setup that seems to reliably improve polarization
  There is ~5% intensity loss from jump quads, this cannot account for the improved polarization
  Several cursory timing scans were performed, need to decide on ‘best’ times and do a thorough study (profiles, timing shifts with good statistics)
  They increase the emittances enough to affect AtR efficiency, this has to be understood and improved.
Tuning the ‘no-jump-quad’ machine for optimal emittance and then turning on the jump quads does not work (snake BLM permit pulls). The quads are a significant constraint on the setup, we have to commit to running them operationally.