## Slide 1
17 Jan, Begin cool-down to 4.5K
20 Jan, Cool-down to 4.5K in Blue Ring complete, begin magnet setup
24 Jan, Cool-down to 4.5K complete in both rings begin √s = 200 GeV pp setup
31 Jan, begin 2 week ramp-up with 8 hrs/night for experiments
14 Feb, begin 4 weeks pp physics at √s = 200 GeV with further ramp-up
13 March, end 4 week √s = 200 GeV pp run, begin ½ week setup for √s = 500 GeV pp
17 March, begin 1 week ramp-up to √s = 500 GeV with 8 hrs/night for experiments
24 March, begin 5-7 week pp physics run at √s = 500 GeV
Apr. 28-May 12, end 7 week pp physics run at √s = 500 GeV
Run12 is starting!
From Phil Pile and Wolfram Fischer
(corrected for 54 weeks of pp at s=200 GeV)

## Slide 2: RSC meeting on Jan 13, 2012
1:00-1:30 RHIC status/plans: Vincent
1:30-1:50 AGS status/plans: Haixin
1:50:2:05 Hjet: Yousef
2:05-2:30 pC: Bill
2:30-2:45 AnDY: TBA
2:45-3:05 PHENIX: John Koster
3:05-3:25 STAR: Bernd Surrow
Collider-Accelerator Department
Accelerator Physics
SEMINAR
Abhay Deshpande
SUNY Stony Brook
“The Role of Gluons and Sea Quarks in the Visible Universe:
Through the Looking Glass of the Electron Ion Collider”
Friday, January 13, 2012
4:00 PM
Snyder Seminar Room, Bldg. 911A